MDM2 – Case Study: Assistive Robotics for Improvement of Life Quality

Proposal (Phase 1)

| Team | Group 8 (Team Lead: Sanket Tummod) |
| --- | --- |
| Members | Sanket Tummod; Jiyan Lathiya; Sri Krishna Pranav Challapalli |
| Project Title | Prosthetic Leg with an Ankle Motor Actuated by Sensor Fusion and Machine Learning |
| GitHub Repository URL |  |
| Contact Email | sanket.tummod@stud.th-deg.de |
| Industrial Application | Powered lower-limb prosthetics (existing technology). The project is a learning case study of how sensor fusion makes an ankle-motor prosthesis work. |
| Keywords | sensor fusion; powered prosthesis; ground reaction force; gait phase |
| Submission Date | 2026-10-21 |
| Gantt Chart | See below |

Gantt chart (all phases to the final, 13 Jan 2027)

| Phase / task (week starting) | 19 Oct | 2 Nov | 16 Nov | 30 Nov | 14 Dec | 28 Dec | 11 Jan |
| --- | --- | --- | --- | --- | --- | --- | --- |
| P1 Proposal & topic (due 21 Oct) |  |  |  |  |  |  |  |
| P2 Literature review / bibliography (due 4 Nov) |  |  |  |  |  |  |  |
| Leg + prosthesis + contact model (baseline sim by 4 Nov) |  |  |  |  |  |  |  |
| Sensor models and fusion filters (P3, 18 Nov / P4, 2 Dec) |  |  |  |  |  |  |  |
| Controller driven by fused estimate |  |  |  |  |  |  |  |
| Experiments, analysis, demo video (16 Dec) |  |  |  |  |  |  |  |
| Final report + presentation (13 Jan) |  |  |  |  |  |  |  |

| 1) Problem Statement & Measurable Outcomes | A powered below-knee prosthesis needs several sensors (for example IMUs, a joint encoder, a pylon load cell and foot pressure sensors) to apply the right ankle torque at the right moment while walking, and each sensor adds cost, weight, wiring and a possible point of failure. In daily use the ground reaction force (GRF) cannot be measured with a force plate, so the controller relies on these indirect, noisy and drifting signals. The simulation is validated against a public gait dataset. The scope of the model is the sit-to-stand task, and the scope can be extended for more tasks. KPIs (proposed targets, to be refined after the baseline simulation): - GRF estimation error (RMSE, in % of body weight), against simulated ground truth and against a public gait dataset. - Gait-phase detection: timing error of heel strike and toe-off, and phase accuracy. - Ankle torque tracking error and motor effort, controller with fusion and machine learning. |
| --- | --- |
| 2) Motivation & Assistive Relevance | Prosthesis users benefit from safer and more natural walking. Powered prostheses already exist; our aim is to learn how they work. Simulation lets us compare fusion methods safely and reproducibly without hardware or human testing. |
| 3) Related Work Snapshot | [1] T. Fiumalbi et al., "A Multimodal Sensory Apparatus for Robotic Prosthetic Feet Combining Optoelectronic Pressure Transducers and IMU," Sensors, vol. 22, no. 5, art. 1731, 2022, doi:10.3390/s22051731. (GRF and centre of pressure from pressure sensors and an IMU.) [2] H. T. T. Vu et al., "A Review of Gait Phase Detection Algorithms for Lower Limb Prostheses," Sensors, vol. 20, no. 14, art. 3972, 2020, doi:10.3390/s20143972. (Gait phase detection methods and sensors.) [3] N. Thatte, T. Shah and H. Geyer, "Robust and Adaptive Lower Limb Prosthesis Stance Control via Extended Kalman Filter-Based Gait Phase Estimation," IEEE Robotics and Automation Letters, vol. 4, no. 4, pp. 3129-3136, 2019. (Kalman-filter-based gait phase estimation.) Gap: as a learning case study, we combine GRF estimation, gait-phase estimation and sensor fusion in one reproducible simulation. (Based on the abstracts; to be confirmed in the Nov 4 literature review.) |
| 4) Method & Feasibility | We model a simplified leg with a below-knee prosthesis (ankle motor with torque limits) and a ground-contact model in Python, using an existing simulation library if a suitable one is found, otherwise a self-written model. All candidate sensors (IMUs, joint encoder, pylon load cell, foot pressure) are simulated with noise, bias and drift; the simulated GRF (or force-plate data) is used only as ground truth to score the estimate. We compare raw signals with a Kalman-type filter and a simple complementary filter for estimating GRF and gait phase, which drive the ankle torque controller. The simulation is validated against a public gait dataset with force-plate data (to be selected), and the MVP (proposed) is one joint, walking only, raw signal vs. one filter, with running and sit-to-stand as example tasks. Artifacts: code and data in GitHub, bibliography, report, demo video, presentation with handout. |
| 5) Milestones & Timeline | - 21 Oct – P1: proposal, requirements/BOM/safety plan, presentation - 4 Nov – P2: literature map and gaps, method outline, baseline simulation, bibliography report - 18 Nov – P3: methodology and data sources locked, risks/ethics; feature progress - 2 Dec and 16 Dec – P4: simulation setup, preliminary results, demo video, experiments and analysis - 13 Jan – P5: final presentation and report |
| 6) Risks & Ethics | Main risks: the team is new to Kalman filters and a suitable public dataset must be found; mitigated by a walking MVP and step-by-step learning. Simulation only: we collect no human data; any public dataset will be cited with its license checked, and results will not be presented as clinically validated. |
| 7) Requirements, BOM & Safety | Requirements: reproducible runs, documented code, a GitHub repository, and a demo video. BOM: software only (Python with NumPy/SciPy/matplotlib, an existing simulation library if suitable, GitHub, a public gait dataset), our own laptops; no hardware cost expected. Safety: simulation only, no physical machinery or human testing in this phase. |